# The Roles: Divide & Conquer

| Role | Focus | Responsibilities |
| --- | --- | --- |
| Engineer A (The Architect - Backend) | "Make it Fast." | LLVM, Reinforcement Learning (RL), CompilerGym, Hardware Intrinsics (AVX/AMX). |
| Engineer B (The Product Lead - Frontend/AI) | "Make it Smart & Usable." | Security (CodeBERT), Fixer (LLM), Vector DB (RAG), and the User Interface. |

# The Upgrades (Team Exclusive Features)

The following features will differentiate the product from a standard command-line tool:

- Compiler Cockpit (UI): A Streamlit dashboard visualizing the AI’s decisions live.

- Project Mode: Compiling multiple files and linking them (simulated Make).

- Test-Driven Repair: Automated reversion and patching if optimization breaks the code, using unit tests as validation.

- Hardware Superoptimization: Explicit tuning for M4 (AMX) and Intel (AVX-512) architectures.

# The 16-Week Parallel Roadmap

## PHASE 1: INITIALIZATION (Weeks 1-2)

Setting the foundation and API contract.

| Week | Joint Task | Engineer A (The Architect) | Engineer B (The Product Lead) | Deliverable |
| --- | --- | --- | --- | --- |
| 1 | Setup Conda env on M4. Define schema.json for Agent communication. |  |  | Shared GitHub Repo with protected main branch. |
| 2 |  | Write scripts to dump "Observation Vectors" from LLVM via CompilerGym. | Scrape GitHub for "C++ Vulnerability Fixes" to populate Supabase (RAG). | Functioning RL Gym (A) and Populated DB (B). |

## PHASE 2: CORE AGENT DEVELOPMENT (Weeks 3-6)

Building the specialized brains independently.

Week 3: The Brains

- Eng A (Boss): Train PPO Agent on cBench to optimize for code size.

- Eng B (Security): Fine-tune CodeBERT to detect the "Big 4" CWEs.

Week 4: The Hands

- Eng A (Tuner): Map IR patterns (matrix math) to Apple AMX intrinsics.

- Eng B (Fixer): Connect local Ollama (CodeLlama). Logic: Error Log -> Prompt -> Patch.

Week 5: The Memory Upgrade

- Eng A: Implement Experience Replay (save best optimization paths to disk).

- Eng B: Implement RAG. Search Supabase for "How we fixed this error last time" before querying the LLM.

Week 6: Alpha Integration

- Joint: Connect Pipeline: Scan -> Fix -> Optimize.

- Milestone: v0.5-alpha release.

## PHASE 3: THE PRODUCT UPGRADES (Weeks 7-10)

The "Wow" features that impress evaluators.

| Week | Engineer A (The Architect) | Engineer B (The Product Lead) | Feature Focus |
| --- | --- | --- | --- |
| 7 | Expose compiler metrics via API for the dashboard. | Build a Streamlit Dashboard showing real-time optimization graphs and security alerts. | The UI (Compiler Cockpit) |
| 8 | Add a "Unit Test Runner." If binary segfaults, flag failure. | Update Fixer to read segfaults and revert bad optimizations. | Test-Driven Repair |
| 9 | Script to parse file lists (file1.cpp, file2.cpp), optimize individually, and link. | Ensure Security Agent scans the full dependency graph. | "Project Mode" (Multi-File) |
| 10 | Quantize RL model for speed. | Implement Semantic Caching (don't re-scan unchanged files). | Performance Tuning |

## PHASE 4: VALIDATION & POLISH (Weeks 11-14)

Proving it works in the real world.

| Week | Joint Task | Engineer A (The Architect) | Engineer B (The Product Lead) | Goal |
| --- | --- | --- | --- | --- |
| 11 | Compile a real open-source library (e.g., simdjson or a small game engine). |  |  | Beat clang -O3 size/speed by >5%. |
| 12 |  | Generate logs explaining why specific compiler flags were chosen. | Generate Attention Heatmaps showing where bugs were found. | Explainability. |
| 13-14 | Polish the Dashboard. Create a "Live Demo" script with a planted virus, a syntax error, and a complex loop. |  |  | The Demo Product. |

## PHASE 5: FINAL SUBMISSION (Weeks 15-16)

The final presentation and handover materials.

| Week | Engineer A (The Architect) | Engineer B (The Product Lead) | Focus |
| --- | --- | --- | --- |
| 15 | Write "RL Formulation" & "System Architecture". | Write "Security Analysis" & "Future Scope". | Documentation |
| 16 | Joint: "Good Cop / Bad Cop" Demo. Eng A writes bad code; Eng B shows the AI fixing and supercharging it live. |  | The Viva |

# Next Step

The roadmap is established. The code for the Boss Agent (Engineer A's Week 3 task) has been provided.

To enable immediate start, the next logical step is generating the code for Engineer B's Security Agent (Week 3 task).

File Code for Engineer B's "Security Agent" (Week 3)